CSE 201 Sprint Plan Document

## Team Member Names

Quinn Miller

Zhizhe Han

Claire O’Neil

Zhiyi Ye

## Team Project Title

Story Time

### Project Description

Story time is an application that allows users to rate and share their opinion about the various story components and characters in fictional stories.  These stories can be told in movies, TV shows, video games, books, comic books, or any type of literature.  Each story will have a page in which its components and characters along with their average ratings and thoughts are displayed.  The site will contain members and admins.  Admins add stories requested by members while members rate and review them.

## Sprint Plan List

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 2-Apr | User Story 1, User Story 2 |
| 9-Apr | User Story 3, User Story 5 |
| 16-Apr | User Story 4, User Story 6, User Story 7 |
| 23-Apr | User Story 8, User Story 9, User Story 10 |
| 26-Apr | Demonstration #2 TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | User Story 11, User Story 12 |
| 7-May | User Story 13, User Story 14 |
| 10-May | Final Demonstration TAs inspect Meeting Minutes document and record absences. |